CS 4390 - Computer Networks

Midterm Project Report

Peer-to-Peer File Sharing Protocol

March 23, 2026

Alice Askerup, Hector Gonzalez, Jana Pulak, Rodrigo Suarez

Group 1 - Professor Abusayeed Saifullah

1. Project Overview

Our project is a peer-to-peer file sharing system similar to BitTorrent. It has two main programs: a tracker server that keeps track of which peers have which files, and a peer program that lets users share and download files from each other. The tracker and peers communicate over TCP sockets using a custom protocol with four commands: createtracker, updatetracker, LIST, and GET.

2. What We Have Done So Far

We have a working TCP connection between the peer client and the tracker server. The peer can connect to the tracker and send all four protocol commands, and the tracker can receive and respond to each one. Specifically:

- The tracker server listens on a configurable port, accepts connections, and spawns a new thread (using pthreads) for each incoming peer.

- The peer client reads its configuration from config files, connects to the tracker, and supports manual command entry for testing.

- The createtracker command sends file metadata to the tracker, which creates a .track file on disk and responds with a success or error message.

- The LIST command requests all available tracker files and the server responds with a formatted list.

- The GET command retrieves the contents of a specific .track file from the server.

- The updatetracker command sends updated byte range information to the tracker.

All communication follows the protocol format specified in the project description, with newline-terminated messages enclosed in angle brackets. We also have basic file transfer working between two machines.

3. What Remains To Be Done

- Multi-threaded download coordinator: downloading file chunks from multiple peers simultaneously

- Peer server thread: serving file chunks to other requesting peers with 1024-byte max enforcement

- Resume logic: detecting incomplete downloads on startup and continuing from where they left off

- Dead peer cleanup in the tracker (removing entries with expired timestamps)

- MD5 verification of downloaded files using OpenSSL

- Periodic automatic updatetracker messages (timer thread is in place, needs to scan shared files)

- Starter script for the final 13-peer demo automation

4. Member Roles

| Member | Role and Contributions |
| --- | --- |
| Alice Askerup | Peer server thread (serves file chunks to other peers), file chunking and reassembly module, resume incomplete downloads, shared folder management |
| Hector Gonzalez | Peer client program (connects to tracker, sends all 4 commands, parses responses), configuration files for all peers and tracker, both Makefiles, project management, midterm and final reports |
| Jana Pulak | Protocol layer (message format definitions, pack/parse helpers), multi-threaded download coordinator, peer selection logic, starter script for final demo |
| Rodrigo Suarez | Tracker server (all 4 command handlers, multi-threaded with pthreads), MD5 utility module using OpenSSL, dead peer cleanup, thread-safe file access with mutex |

5. Screenshots

[INSERT SCREENSHOTS HERE - each team member should provide screenshots of their component running. Include at minimum: tracker server starting up and receiving connections, peer client sending each of the 4 commands and receiving responses, and a file transfer between two peers.]